User Stories

* Initial setup
* Card layout
* Events

Kyle thoughts for the quarter

* Initial launch and Events (summer missions stretch)
  + Welcome screen (5 hours)
  + Select Campuses (15 hours)
    - Database work
  + Select Ministries (5 hours)
  + Information about Ministries (image and description) (5 hours)
  + Event (15 hours)
    - location (15 hours because of cards)
    - time
    - ministry
    - description
    - add to calendar
    - image
  + Add event to Calendar (5 hours)
  + Viewing a settings Tab (5 hours)
  + Changing Campuses and Ministries in settings (10 hours)
  + Push notifications (stretch goal) - They give us the times to send notifications plus the automatic notification three hours before to everyone subscribed to the ministry. (15 hours)
  + Save to the Phone (10 hours)
  + Homepage (5 hours)
  + Backlog
    - Opt out of push notifications (backlog) (5 hours)
    - Summer missions general (backlog) (5 hours)
* Rideshare
* Get involved
* Resources
* Clean up

Ideal Home Page

* News feed with current events and resources

Initial design feedback

Week three the graphic designer will be here